CachePilot — Complete Development Plan

Semantic Caching & Cost-Aware Model Routing for RAG

Version 1.0 | 27 October 2026 | Engineering specification for an independently buildable portfolio project

Document control: Treat this document as the project-specific source of truth. If implementation choices change, update the relevant decision record and tests.

# Delivery approach

Suggested sequence: one phase at a time, with a working main branch at each checkpoint. The time estimates below are planning estimates for one developer and will vary with provider setup and available time.

# Phase-by-phase plan

## 1. Phase 0 — Repository and design

Inspect repository, write architecture decisions, define environment variables, API contracts, data model, threat model, and baseline benchmark.

Exit gate: implementation runs locally, relevant tests pass, README/docs are updated, and Antigravity reports changed files, commands executed, test results, and unresolved issues.

## 2. Phase 1 — Backend foundation

Create FastAPI app, configuration, health endpoints, structured logging, database migrations, and provider interfaces.

Exit gate: implementation runs locally, relevant tests pass, README/docs are updated, and Antigravity reports changed files, commands executed, test results, and unresolved issues.

## 3. Phase 2 — Baseline RAG

Implement ingestion, chunking, embeddings, vector retrieval, grounded generation, citations, and a reproducible baseline.

Exit gate: implementation runs locally, relevant tests pass, README/docs are updated, and Antigravity reports changed files, commands executed, test results, and unresolved issues.

## 4. Phase 3 — Semantic cache

Implement scoped keys, similarity lookup, threshold policy, TTL, invalidation, bypass, and cache metrics.

Exit gate: implementation runs locally, relevant tests pass, README/docs are updated, and Antigravity reports changed files, commands executed, test results, and unresolved issues.

## 5. Phase 4 — Routing and usage ledger

Implement routing policy, model adapters, fallback handling, token/cost accounting, and per-request telemetry.

Exit gate: implementation runs locally, relevant tests pass, README/docs are updated, and Antigravity reports changed files, commands executed, test results, and unresolved issues.

## 6. Phase 5 — Dashboard

Build React dashboard for cost, latency, routing, cache, errors, and evaluation results.

Exit gate: implementation runs locally, relevant tests pass, README/docs are updated, and Antigravity reports changed files, commands executed, test results, and unresolved issues.

## 7. Phase 6 — Evaluation and hardening

Run benchmarks, test adversarial cache cases, add rate limits, validate secrets handling, and document limitations.

Exit gate: implementation runs locally, relevant tests pass, README/docs are updated, and Antigravity reports changed files, commands executed, test results, and unresolved issues.

## 8. Phase 7 — Packaging

Docker Compose, seed dataset, .env.example, API guide, architecture diagram, demo script, and reproducible benchmark report.

Exit gate: implementation runs locally, relevant tests pass, README/docs are updated, and Antigravity reports changed files, commands executed, test results, and unresolved issues.

# Suggested schedule

Week 1: Phase 0–1, architecture decisions, repo setup, database, API skeleton, and local environment.

Week 2: Core data pipeline and baseline end-to-end workflow.

Week 3: Project-specific core capability and failure handling.

Week 4: Frontend dashboard/inspection UI and telemetry.

Week 5: Security tests, evaluation benchmark, tuning, and documentation.

Week 6: Packaging, demo data, final QA, screenshots, architecture diagram, and portfolio write-up.

# Milestones and evidence

M1 — Architecture approved: diagrams, data model, API contracts, security assumptions, and decision log.

M2 — Vertical slice: one document ingested and one question answered end to end.

M3 — Core differentiator: feature implemented with unit and integration tests.

M4 — Observable application: dashboard/trace shows relevant metrics for each request.

M5 — Evaluation: baseline and enhanced system measured on the same versioned dataset.

M6 — Release candidate: automated tests pass, Docker startup is reproducible, documentation complete.

# Risk register

Similarity thresholds can return a semantically related but incorrect answer; require evaluation and conservative defaults.

Cached answers can become stale; version keys, TTL, and explicit invalidation are mandatory.

Cost figures may be estimates if providers do not expose authoritative billing; show assumptions and units.

Routing can lower quality; retain a high-quality fallback and evaluate by question category.

# Release checklist

Clean clone and setup verified from README.

No committed credentials, local database files, or user data.

Migrations, seed script, lint, type checks, tests, and production frontend build pass.

Critical security boundaries have explicit tests.

Evaluation report includes dataset description, method, baseline, results, limitations, and reproducibility details.

Demo does not expose real secrets or sensitive documents.

Resume claims are updated only after measured results exist; never invent percentages or claim unverified improvements.